REDLINE Medical Supplies & Equipment Trading ريد لاين للتجارة في المستلزمات والمعدات الطبية

Project Name and Scope

اسم المشروع ونطاقه

Project definition, objectives, scope boundaries, assumptions and acceptance

| Project | Odoo ERP Implementation - Graduation Project (simulation) |
| --- | --- |
| Document code | RL-SCP-001 |
| Version | 1.0 (final) |
| Preparation date | 25 October 2026 |
| Business reporting period | 1 May 2026 – 30 September 2026 |
| Target platform | Odoo 19.0 (Enterprise edition assumed) |
| Prepared by | Mohamed Mahmoud Abdel Bary, Mohamed Essam El-Din Youssef, Ahmed Mahmoud Mohamed, Fathy Adel Fathy, Omnia Haitham |
| Currency | EGP - Egyptian Pound |

Disclaimer: all companies, partners, bank details and transactions in this project are fictional or illustrative simulation data. Nothing in this document claims that the configuration has been installed, imported or tested on a live Odoo server.

# Contents

| 1 | Project identity |
| --- | --- |
| 2 | Background and objectives |
| 3 | In scope |
| 4 | Out of scope |
| 5 | Deliverables |
| 6 | Timeline and period |
| 7 | Assumptions and constraints |
| 8 | Success and acceptance criteria |
| 9 | Stakeholders and governance |

Section numbers are used for cross-references throughout the document set (e.g. 'SSD 4.2' = Solution Design Document, section 4.2).

# 1. Project identity

| Item | Detail |
| --- | --- |
| Project name | RedLine Medical - Odoo ERP Implementation (Graduation Project) |
| Client company | RedLine Medical Supplies & Equipment Trading (illustrative) |
| Headquarters | 45 Makram Ebeid St, Nasr City, Cairo, Egypt |
| Email | info@redlinemedical.com.eg |
| ERP platform | Odoo 19.0 (Enterprise edition assumed) (assumed; 'Odoo 20' could not be verified) |
| Business period simulated | 1 May 2026 – 30 September 2026 |
| Document date | 25 October 2026 |
| Currency | EGP |
| Team | Mohamed Mahmoud Abdel Bary (Team Leader - Apps, Settings, Permissions & Design); Mohamed Essam El-Din Youssef (Sales & CRM); Ahmed Mahmoud Mohamed (Inventory & Data Upload); Fathy Adel Fathy (Purchase, Quality & Testing); Omnia Haitham (Accounting & Finance) |

# 2. Background and objectives

RedLine trades medical equipment, consumables and spare parts to hospitals, clinics and laboratories from one legal company with three branches and four warehouses. Stock, expiry, serials and credit are tracked manually, which creates recall, valuation and collection risks (see the BRD).

Traceability by lot and serial with FEFO picking and quarantine of failed, returned and near-expiry stock.

Automated FIFO valuation reconciled to the ledger.

Credit control and ageing for institutional customers.

Branch-level sales and margin visibility.

Bilingual Arabic/English documents.

# 3. In scope

Odoo modules: Contacts, Sales, CRM, Purchase, Inventory (with Product Expiry), Accounting; Quality, Barcode and Studio as optional/Enterprise items.

Three branches and four warehouses (EQP, CON, SPR, QRT).

24 products, 13 customers, 6 vendors of simulated master data.

Proposed chart of accounts (101 accounts), journals, VAT 14% assumption, account mapping.

Five-month simulated operations: 87 sales orders, 27 purchase orders, 82 invoices.

Documentation: BRD, RTM, SSD, GAWF, TPD, FPD, UPD, TD, UDP, UATD, Go-Live plan, presentation.

# 4. Out of scope

Live installation, import or functional testing in Odoo (not performed).

Payroll, manufacturing, e-commerce, POS hardware, HR.

Statutory tax filing and e-invoicing integration.

Building the proposed custom module (optional, priced in FPD).

Real bank connections, credentials or production data.

# 5. Deliverables

| Folder | Deliverable | Owner |
| --- | --- | --- |
| 1 | Presentation (PPTX + PDF) | Mohamed Mahmoud Abdel Bary |
| 2 | Company Profile, Project Name and Scope, Team and Roles, Basic Database Configuration | Mohamed Essam El-Din Youssef / Mohamed Mahmoud Abdel Bary |
| 3 | BRD, RTM, SSD, GAWF, TPD, FPD, UPD, TD, UDP, UATD | Team (per register) |
| 4 | Organization and Accounting Charts, Products and Inventory Data, Partners and Operations Cycles, Go-Live and Deployment Plan | Ahmed Mahmoud Mohamed / Mohamed Mahmoud Abdel Bary |

# 6. Timeline and period

Business period simulated: 1 May 2026 – 30 September 2026. Documentation work followed the task register in Project_Team_and_Roles.xlsx (45 tasks, dependency-ordered, completed before the document date). Proposed live implementation timeline is in the Go-Live and Deployment Plan.

# 7. Assumptions and constraints

All company, partner and transaction data is simulated; nothing was installed or tested on a live Odoo server.

VAT 14% and the chart of accounts are proposals requiring accountant/tax-advisor review.

Branch management and some features depend on edition/plan and must be verified.

Egyptian working week (Friday/Saturday weekend) is used for scheduling.

# 8. Success and acceptance criteria

| Criterion | Measure |
| --- | --- |
| Completeness | All folders and files of the agreed structure delivered |
| Consistency | Same figures in every document; validation report passes |
| Reconciliation | Opening + In - Out = Closing; AR/AP/inventory agree to ledger |
| Traceability | Every requirement has a test case (RTM) |
| Honesty | Simulated vs live status stated clearly |

# 9. Stakeholders and governance

| Stakeholder | Role |
| --- | --- |
| General Manager | Sponsor; approves scope and go-live |
| Finance & Accounting Manager | Accounting design owner |
| Warehouse / Quality managers | Inventory and quarantine process owners |
| Mohamed Mahmoud Abdel Bary | Project leader; change control |

Change control: scope changes are logged, impact-assessed (time, cost, risk) and approved by the project leader and sponsor before work.